AI Tutor

Development Plan

Personalized 8th-Grade Learning Platform

# Project Overview

AI Tutor is a personalized learning platform designed for an 8th-grade student. It uses Claude AI to deliver adaptive diagnostics, structured 5-step lessons, and free-form tutoring across five core subjects: Math, Science, English, History, and Coding.

The platform identifies knowledge gaps through diagnostic assessments, then generates tailored lesson content that meets the student exactly where they are. Each lesson follows a proven pedagogical sequence: Hook, Concept, Guided Practice, Independent Practice, and Wrap-up.

# Architecture

| Component | Technology | Details |
| --- | --- | --- |
| Backend | FastAPI (Python) | app.py — API routes, Claude integration, lesson engine |
| Frontend | HTML / CSS / JavaScript | static/index.html — single-page application |
| Database | SQLite | ai_tutor.db — sessions, diagnostics, lessons |
| AI Engine | Claude API (Anthropic) | Tutoring, diagnostic questions, lesson content |
| Storage | JSON files | data/ — subject definitions, topic lists |

# Development Phases

| Phase | Description | Status |
| --- | --- | --- |
| Phase 1: Foundation | FastAPI backend, SQLite storage, subject/topic data model, basic chat API | Complete |
| Phase 2: Diagnostics | Adaptive diagnostic engine, per-topic scoring, proficiency levels, results UI | Complete |
| Phase 3: Tutoring | Free-form tutoring mode, conversation persistence, session management | Complete |
| Phase 4: Lessons | 5-step structured lessons, adaptive topic selection, step tracking, resume support | Complete |
| Phase 5: Frontend | Single-page UI, sidebar navigation, mode switching, lesson picker, progress bars | Complete |
| Phase 6: Testing | API endpoint tests, Chrome browser tests, documentation | Complete |
| Phase 7: Polish | Responsive design, error handling, loading states, accessibility | Not Started |

# Key Features

## Diagnostic Assessments

Adaptive placement tests that evaluate proficiency across all topics within a subject. Questions scale in difficulty based on performance. Results generate a per-topic proficiency profile (Advanced, Proficient, Developing, Needs Work) that drives lesson recommendations.

## Structured Lessons (5-Step Flow)

Each lesson follows a research-backed instructional sequence:

- Hook — Personalized opener connecting to the student’s existing knowledge and interests

- Concept — Clear explanation of the new material with examples and analogies

- Guided Practice — Worked examples where the tutor walks through problems step by step

- Independent Practice — Student solves problems with hints and feedback as needed

- Wrap-up — Summary, reflection, and preview of next steps

## Free-Form Tutoring

Open-ended conversation mode where the student can ask questions on any topic within a subject. The tutor maintains context across the session and adapts responses based on the student’s diagnostic profile.

## Adaptive Recommendations

The lesson picker recommends topics based on the student’s weakest areas from their diagnostic profile. As lessons are completed, recommendations automatically update to target the next area for improvement.

# Testing Log

All automated tests were completed on March 3, 2026. Tests cover API endpoint validation and Chrome browser UI verification.

## API Endpoint Tests

All 15 API endpoints tested via curl. Every endpoint returned expected data structures and status codes.

| Endpoint | Method | Status | Notes |
| --- | --- | --- | --- |
| /api/subjects | GET | Pass | Returns all 5 subjects with topics, icons, profile status |
| /api/sessions | GET | Pass | Returns session list with message counts |
| /api/session/{subject} | GET | Pass | Loads existing conversation history |
| /api/diagnostic/results | GET | Pass | Returns per-topic scores and levels for all subjects |
| /api/diagnostic/results/{subject} | GET | Pass | Returns single-subject profile |
| /api/lesson/recommended/{subject} | GET | Pass | Returns weakest topic with reasoning |
| /api/lesson/active/{subject} | GET | Pass | Returns active lesson or has_active: false |
| /api/lesson/log/{subject} | GET | Pass | Returns lesson history array |
| /api/lesson/start | POST | Pass | Creates lesson, calls Claude, returns first message with step |
| /api/lesson/message | POST | Pass | Sends message, returns response with step progression |
| /api/diagnostic/start | POST | Pass | Starts diagnostic, returns first question |
| /api/diagnostic/answer | POST | Pass | Processes answer, advances or completes diagnostic |
| /api/diagnostic/reset/{subject} | POST | Pass | Clears diagnostic state |
| /api/session/{subject}/clear | POST | Pass | Clears tutor session |
| /api/chat | POST | Pass | Sends tutor message, returns response |

## Chrome Browser Tests

23 UI tests completed in Chrome covering rendering, navigation, lesson flow, and mode switching.

| Test | Status | Details |
| --- | --- | --- |
| Home screen renders | Pass | All 3 sections visible: Diagnostics, Personalized Lessons, Tutoring |
| Diagnostic badges | Pass | Math shows Completed (green), others show Take Assessment (blue) |
| Lesson card visibility | Pass | Math Lesson card appears only because Math has a completed diagnostic |
| Sidebar navigation | Pass | Home, Diagnostic Results, Lessons buttons all switch panels correctly |
| Recent Sessions sidebar | Pass | Shows Math (2 messages), Science (2 messages) |
| Lesson picker — recommended topic | Pass | Shows Functions & Graphing — area to strengthen (scored 70%) |
| Lesson picker — topic grid | Pass | All 6 Math topics with color-coded score badges |
| Lesson picker — lesson history | Pass | Shows Functions & Graphing — In Progress — 3/3/2026 |
| Lesson picker — resume banner | Pass | Shows Continue: Functions & Graphing — Step 2 of 5 |
| Start lesson flow | Pass | Clicking recommended topic opens chat with step progress bar |
| Step progress bar | Pass | 1 Hook highlighted green on lesson start |
| Lesson Hook content | Pass | Personalized — references 85% linear equations score, uses relatable examples |
| Send lesson message | Pass | User bubble appears, tutor responds with validation and next content |
| Step advancement | Pass | Progress bar updated to show Steps 1 and 2 filled after response |
| Step 2 Concept content | Pass | Formal definitions, function machine metaphor, worked examples |
| Resume lesson | Pass | Clicking resume banner restores all messages, correct step, (Resumed) in header |
| Recommended topic adapts | Pass | After starting Functions lesson, recommends Linear Equations instead |
| Navigate Home from lesson | Pass | Home screen renders, no lesson progress bar leaking |
| Tutor mode | Pass | Loads previous Math conversation, 8th Grade Tutor header, no progress bars |
| Tutor mode header buttons | Pass | View Results and New Session buttons present |
| Diagnostic Results page | Pass | Math shows 6 topics with scores; other subjects show Take it now links |
| Mode switching — progress bars | Pass | Lesson bar only in lesson mode, diagnostic bar only in diagnostic mode |
| Mode switching — panels | Pass | Lesson panel, chat, results, welcome screen properly show/hide |

# Recommended User Tests

These tests require real interaction with the Claude API or browser input that could not be fully automated. Run through these manually to verify end-to-end functionality.

## Priority 1 — Core Lesson Flow

- Complete a full 5-step lesson. Start a Math lesson on any topic and go through all 5 steps (Hook → Concept → Guided Practice → Independent Practice → Wrap-up). Verify the progress bar fills all 5 steps and the input disables with “Lesson complete!” when done.

- Lesson completion updates history. After completing a lesson, go back to the lesson picker and verify the lesson shows a green dot and “Completed” in the history section.

- Start a second lesson on a different topic. After completing one lesson, start another on a different topic. Verify the recommended topic updates (should skip completed/in-progress topics).

- End Lesson button mid-lesson. Start a lesson, interact for a couple steps, then click End Lesson. Confirm the dialog appears and you return to the lesson picker. Verify the lesson shows as In Progress in history.

## Priority 2 — Diagnostic → Lesson Pipeline

- Complete a diagnostic for a second subject (e.g., Science). Go through the full diagnostic. After completion, verify a Science Lesson card appears on the home screen under Personalized Lessons.

- Lesson recommendations match weakest areas. After completing a Science diagnostic, open the Science lesson picker and check that the recommended topic is the one with the lowest score.

- Retake a diagnostic. Use the Restart button on a completed diagnostic. Verify the profile updates and lesson recommendations change accordingly.

## Priority 3 — Edge Cases & Navigation

- Resume a lesson after page refresh. Start a lesson, send a couple messages, then refresh the browser (F5). Go back to the lesson picker and click the resume banner. Verify all messages restore correctly.

- Switch between lesson and tutor mode for the same subject. Start a Math lesson, then click Math in the sidebar subjects to open tutor mode. Verify the tutor session loads without lesson progress bars. Then go back to lessons and resume — verify the lesson state is intact.

- Rapid mode switching. Quickly click between Home, Diagnostic Results, Lessons, and a subject. Verify no panels overlap or progress bars appear in wrong modes.

- Long lesson conversation. Go through 15+ messages in a single lesson. Verify scrolling works, messages don’t overlap, and the typing indicator appears/disappears correctly.

- Empty input. Try clicking Send with an empty input field in all three modes (tutor, diagnostic, lesson). Nothing should happen.

## Priority 4 — Visual / UX

- Score badge colors. On the lesson picker, verify: Advanced scores show blue, Proficient shows green, Developing shows orange/yellow, Needs Work shows red.

- Mobile / narrow window. Resize the browser window narrow. Note any layout issues with the sidebar, topic grid, or chat area.

- Typing indicator timing. During any API call (tutor, diagnostic, lesson), verify the Thinking... indicator appears while waiting and disappears when the response arrives.