DEV → SB Promotion Checklist

Definition of Done & SB Testing Recommendations

| Feature | Feature 34: Book Mastery |
| --- | --- |
| Version | 1.1.0 |
| Date | March 25, 2026 |
| DEV Owner | (sign off before SB migration) |
| SB Tester | (assigned in SB) |

How to Use This Document

Part 1 (Definition of Done) is a reusable checklist that applies to every feature build. Complete all items before migrating code from DEV to SB. Every item must be checked; any item that doesn’t apply should be marked N/A with a note.

Part 2 (SB Testing Recommendations) is feature-specific. It contains prioritized test scenarios written during DEV so the SB tester has a head start. P1 tests are blockers; P2 tests are important; P3 tests are nice-to-have.

After a feature ships, this document becomes the permanent record of what was verified and when. File it alongside the deployment guide.

# Part 1: Definition of Done (Reusable)

Every item below must pass before any feature moves from DEV to SB. This checklist is the same for every feature.

| ✓ | Item | Detail | Priority |
| --- | --- | --- | --- |
| 1. Code Completeness |  |  |  |
| ☐ | Endpoints respond correctly | All new API endpoints return valid JSON for both happy path and error cases. No 500s on expected inputs. | CRITICAL |
| ☐ | Frontend renders and connects | All new UI elements render without console errors. Buttons, forms, and panels connect to the correct endpoints. | CRITICAL |
| ☐ | No placeholder or TODO code | Search codebase for TODO, FIXME, HACK, placeholder. None related to this feature remain. | IMPORTANT |
| ☐ | Error handling complete | API errors surface user-friendly messages in the UI. Network failures don’t crash the page. | IMPORTANT |
| 2. Integration with Existing Systems |  |  |  |
| ☐ | XP awards fire correctly | New feature awards XP at the correct amounts and for the correct reasons. Verify via student profile JSON. | CRITICAL |
| ☐ | Badge eligibility updated | check_and_award_badges() includes logic for any new badge types. Badges appear in student badge list. | CRITICAL |
| ☐ | Safety logging captures activity | log_conversation_turn() is called for new interactions. Entries appear in conversation logs. | IMPORTANT |
| ☐ | Panel switching is clean | Every existing show*() function hides the new panel. The new panel’s show function hides all others. No orphaned visible panels. | CRITICAL |
| ☐ | Nav button visibility correct | New nav button appears/hides following the established unlock pattern (e.g., after first diagnostic). | CRITICAL |
| ☐ | Instance scoping works | All data reads and writes use the correct instance_id. Data from one family instance doesn’t leak to another. | CRITICAL |
| 3. Help Content Updated (All 4 Surfaces) |  |  |  |
| ☐ | Student help FAQ (index.html) | New card in the student help panel explains the feature clearly. Matches the established card format. | IMPORTANT |
| ☐ | Parent help FAQ (parent.html) | New card in parent help explains the feature from the parent’s perspective. | IMPORTANT |
| ☐ | Student tour (index.html) | TOUR_STEPS includes a step targeting the new nav button or key UI element. | IMPORTANT |
| ☐ | Parent tour (parent.html) | PARENT_TOUR_STEPS includes a step if the feature affects the parent dashboard. | IMPORTANT |
| ☐ | Training guide (guide.html) | Full documentation section added with TOC entry. Section numbering is sequential with no gaps. | IMPORTANT |
| 4. Data Persistence & Storage |  |  |  |
| ☐ | Atomic writes used | All file saves use the .tmp-then-rename pattern. No direct overwrites. | CRITICAL |
| ☐ | Data survives page reload | Start an in-progress session, reload the page, resume. Data is intact. | CRITICAL |
| ☐ | Student data directory correct | New data stored under student_data_dir() / feature_name. Directory auto-created on first use. | IMPORTANT |
| ☐ | safe_json_load used for reads | All JSON reads use safe_json_load() with sensible defaults. Corrupted files don’t crash the app. | IMPORTANT |
| 5. No Regressions |  |  |  |
| ☐ | Existing features still work | Spot-check: diagnostics, lessons, practice, study mode, chat. All still function. | CRITICAL |
| ☐ | showWelcome() resets all state | Returning to home hides all panels including the new one. No leftover active classes. | CRITICAL |
| ☐ | Existing badge/XP logic unchanged | Earning existing badges (first_diagnostic, streak_5, etc.) still works as before. | IMPORTANT |
| ☐ | Mobile/responsive layout intact | If the app has responsive breakpoints, the new feature doesn’t break narrow viewport rendering. | STANDARD |
| 6. Development Plan & Versioning |  |  |  |
| ☐ | app.py header updated | Feature history comment in app.py header includes the new feature number and name. | IMPORTANT |
| ☐ | VERSION file bumped | VERSION file reflects the new minor version. Matches the version exposed by /api/version. | IMPORTANT |
| ☐ | guide.html numbering correct | All section numbers in guide.html are sequential. TOC links resolve to correct anchors. | STANDARD |

# Part 2: SB Testing Recommendations

Feature 34: Book Mastery — Chapter-by-Chapter Comprehension Verification

These test scenarios are specific to this feature and should be run in SB with real Claude API calls against the test instance. P1 = blocker (must pass), P2 = important (should pass), P3 = nice-to-have.

| ID | Scenario | Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| A. Happy Path — Full Flow |  |  |  |  |
| A1 | Start new book | Enter title, author, chapters (e.g., “To Kill a Mockingbird”, Harper Lee, 31). Click Begin. | Session created. Chapter 1 quiz loads with 5 questions (3 MC + 2 open-ended). No errors. | P1 |
| A2 | Pass a chapter quiz | Answer all 5 questions with genuine comprehension answers. Submit. | Score ≥70%. “Chapter Passed” shown. XP awarded (+15). “Continue to Chapter 2” button appears. | P1 |
| A3 | Complete all chapters | Pass every chapter for a short book (use 2–3 chapters for test speed). | Status changes to “complete”. Completion XP (+50) awarded. “View Book Summary” button appears. | P1 |
| A4 | View book summary | Click “View Book Summary” after completing all chapters. | AI-generated summary displays with congratulations, 3–4 paragraph summary, and reflection prompt. | P1 |
| A5 | Book appears on bookshelf | Return to Book Mastery picker after completing a book. | Completed book shows in “Mastered Books” section with title, author, score, and “Mastered” badge. | P1 |
| B. Failure & Retry Paths |  |  |  |  |
| B1 | Fail a chapter quiz | Give vague or wrong answers (e.g., “I don’t know” for open-ended, wrong MC choices). Submit. | Score <70%. “Not Yet” shown. “Retry Chapter” button appears. No XP awarded for the failed chapter. | P1 |
| B2 | Retry after failure | Click “Retry Chapter” after failing. | New set of questions generated (not identical to first attempt). Chapter number stays the same. | P1 |
| B3 | Pass on retry | Give good answers on retry attempt. | Chapter passes. Student advances. Both the fail and pass attempts are recorded. | P2 |
| B4 | Empty/missing answers | Leave one MC unselected and one textarea blank. Submit. | Handles gracefully. “(no answer)” sent for blanks. Score reflects missing answers. No crash. | P2 |
| C. Session Persistence & Resume |  |  |  |  |
| C1 | Resume in-progress book | Start a book, pass Ch 1, click “Save & Exit.” Return to Book Mastery picker. | Book appears in “In Progress” section showing “Chapter 2 of N.” Clicking it loads Ch 2 quiz. | P1 |
| C2 | Page reload mid-session | Start a chapter quiz, reload the browser before submitting. | Book still appears in bookshelf as in-progress. Can resume from the current chapter. | P1 |
| C3 | Multiple books simultaneously | Start Book A, save & exit at Ch 2. Start Book B, save & exit at Ch 1. Check bookshelf. | Both books appear in “In Progress” with correct chapter positions. | P2 |
| D. AI Comprehension Quality |  |  |  |  |
| D1 | Questions test real reading | Start a well-known book. Review the generated questions without answering. | Questions reference specific plot points, character details, or scenes — not just themes a summary would cover. | P1 |
| D2 | Summary-only answers fail | Answer using only information available from a Wikipedia plot summary (no specific details). | Score should be below passing (< 70%) for at least the open-ended questions. | P2 |
| D3 | Grade-appropriate language | Create students at grade 6 and grade 12. Start the same book for both. Compare question language. | Grade 6 questions use simpler vocabulary. Grade 12 questions are more analytical. | P3 |
| D4 | Obscure/unknown book | Enter a book title the AI likely doesn’t know well (e.g., a niche self-published title). | AI should still generate reasonable comprehension-style questions based on general chapter structure, or indicate limitations gracefully. | P2 |
| E. XP & Badge Awards |  |  |  |  |
| E1 | Chapter XP correct | Pass a chapter. Check student JSON for xp_log. | Entry shows +15 XP with reason “book_mastery_chapter.” Total XP increased by 15. | P1 |
| E2 | Completion XP correct | Complete all chapters. Check student JSON. | Entry shows +50 XP with reason “book_mastery_complete.” | P1 |
| E3 | Perfect bonus XP | Complete a book where every chapter scores 90%+. Check student JSON. | +75 XP entry with reason “book_mastery_perfect.” | P2 |
| E4 | Bookworm badge earned | Complete first book mastery ever for a student. Check badges. | “first_book_mastery” badge appears with earned_at timestamp. Badge notification shown. | P1 |
| E5 | Literary Scholar badge | Complete 5 total books for one student. Check badges. | “five_book_masteries” badge appears. (Can use short 1–2 chapter books to speed this up.) | P3 |
| F. Edge Cases & Validation |  |  |  |  |
| F1 | Invalid form inputs | Try to start with: empty title, empty author, 0 chapters, 51 chapters, negative chapters. | Appropriate validation messages. 0/negative/51 rejected. Chapters clamped to 1–50 range. | P2 |
| F2 | Very long book title | Enter a 200-character book title and 100-character author name. | Accepted (within maxlength). Displays properly without layout breaks in bookshelf cards. | P3 |
| F3 | 1-chapter book | Start a book with exactly 1 chapter. Pass it. | Completes immediately after Ch 1 passes. Full completion XP awarded. Summary available. | P2 |
| F4 | 50-chapter book | Start a book with 50 chapters. Pass Ch 1, verify session JSON. | Session JSON shows total_chapters: 50, current_chapter: 2. Bookshelf shows progress correctly. | P3 |
| F5 | Special characters in title | Use a title with quotes, apostrophes, ampersands (e.g., “Alice’s Adventures in ‘Wonderland’ & Beyond”). | Title stored and displayed correctly. No JS injection or JSON parse errors. | P2 |
| G. Parent Dashboard & Help |  |  |  |  |
| G1 | Parent sees bookshelf data | Complete a book as a student. Log in as parent. Check Overview or relevant tab. | Parent can see evidence of book mastery activity (in session logs or activity data). | P2 |
| G2 | Parent help explains feature | Open parent Help & FAQ. Look for Book Mastery section. | Card explains the feature clearly: what it does, how scoring works, XP/badge rewards. | P2 |
| G3 | Parent tour mentions feature | Start the parent tour. Step through all steps. | One step references Book Mastery or the student’s reading activity. | P3 |

Notes for SB Tester

Use a test instance with a pre-created student who has completed at least one diagnostic (needed to unlock Book Mastery nav button). For speed, test with 2–3 chapter books rather than full-length novels. The AI questions require real Claude API calls, so expect some latency on quiz generation and answer evaluation.

Section D (Comprehension Quality) is the most subjective. Use your judgment: the point is that questions should feel like they came from a teacher who read the book, not a search engine. If the AI generates generic questions for a well-known book, that’s a defect.

Record any defects found with the test ID (e.g., “B2 — retry generates identical questions”) so DEV can trace them back to this checklist.

Sign-Off

| Role | Name / Date | Status |
| --- | --- | --- |
| DEV Complete |  | ☐ Ready for SB |
| SB Testing Complete |  | ☐ Ready for DEPLOY |